## Slide 1: Six
Sprint 3 summary

## Slide 2: Team
Katarzyna Jaromirska
Alicja Czapla
Mateusz Nowicki
Tomasz Strzałko

## Slide 3: Technologies
Frontend
  Angular
  SCSS
Backend
  C#
DB
  PostgreSQL
Testing
  Vitest
Other
  Github Actions
  Cloudflared

## Slide 4: Sprint Backlog
 | Status
As a Developer, I can view previously completed sprints and their progress. | Done
As a Developer, I can register, log in, and log out. | Done
Each delete operation requires explicit confirmation. | Done
The application is deployed and publicly available online. | Done
The application style is cohesive | Done

## Slide 5: Sprint Backlog (2) - Input of team members
Alicja Czapla
  Added sprint status and possibility to end sprint
Mateusz Nowicki
  Added a functionality of deleting Sprints and User Stories
  Added login and signup validation
Katarzyna Jaromirska
  Added registration
  Switched to Hubs for updating user stories
Tomasz Strzałko
  Set up deployment and configure angular proxy

## Slide 6: How did you implement the requirement?
As a Developer, I can view previously completed sprints and their progress.
This feature is implemented on the frontend within the Home component, which retrieves all of the user's sprints via the SprintService and uses a completedSprints getter to filter and display only the sprints with a 'Done' status. On the backend, the SprintController returns the list of sprints for the user and contains logic to automatically update a sprint's status to 'Done' whenever its scheduled end date has passed.
As a Developer, I can register, log in, and log out.
Log in and log out option was already implemented. We added a possibility to register a new accounts via /register. User inputs their username, password and confirms their password.
Each delete operation requires explicit confirmation.
A confirmation modal pops up before any deletions, making sure users don’t mistakenly delete important user stories. Only then DELETE request is sent.
The application is deployed and publicly available online.
Hosted on personal computer and available through tunneling on cloudflare.

## Slide 7: DEMO